AgentBench-01

Coding-Subagent Inference Benchmark

Build plan for the agent swarm

Purpose

Build an engine-agnostic benchmark that predicts the wall-clock speed and quality of the actual PM → builder → reviewer workflow, then use it to select the fastest local inference configuration that preserves implementation and review quality.

North-star metric Seconds per successful Story. Token throughput, TTFT, prefix-cache reuse, DFlash acceptance, and GPU utilization are explanatory metrics; they are not the optimization target.

| Current evidence | Observed result |
| --- | --- |
| Qwen3.8-27B-fast AR microbench | ~33.9 tok/s decode |
| Matched 232-token code task | AR ~33.96 tok/s → DFlash2 ~105.08 tok/s; ~3.09× |
| DFlash2 code acceptance | τ ≈ 6.39; ~42.6% acceptance; identical greedy continuation |
| 12,990-token serve retrieval fixture | DFlash2 improved model TTFT but worsened total wall; not a representative coding task |
| PFlash on current Hipfire | Parked: legacy/research path; benchmark prefix caching instead for served workloads |

Implementation rule: no optimization is “better” unless it wins on the benchmark while meeting the benchmark’s quality gates.

# 1. Benchmark contract

What this benchmark is A reproducible workload model for bounded coding workers and hostile reviewers. It must preserve realistic prompt shape, context accumulation, prefix reuse, tool/test feedback, quality gates, and parallel review fan-out while remaining small enough to run repeatedly during engine tuning.

## 1.1 Workload model to preserve

A frontier primary/PM converts user intent into Epics and bounded Stories, then dispatches implementation workers with explicit scope, invariants, evidence requirements, tests, and stopping conditions.

A builder owns one bounded implementation slice and may iterate over source reads, edits, test failures, and repairs. Its context grows append-only over multiple turns.

Independent reviewers receive the same governing material and candidate diff but different review lenses. Their job is to defeat claims, find contradictions, and produce actionable findings—not reproduce the builder’s reasoning.

Story ownership remains serialized; read-only audits/reviews may run concurrently. The benchmark must therefore measure both sequential builder latency and parallel reviewer critical-path latency.

A green result requires objective evidence. “Looks correct” is not enough: hidden tests, mutation/anti-vacuity controls, scope checks, and reviewer gold findings are first-class.

## 1.2 Non-goals

Do not benchmark the primary/PM frontier model. AgentBench-01 targets the lower-cost/local builder and reviewer roles.

Do not use live production repositories as the canonical fixture. The benchmark must be redistributable, deterministic, and resettable.

Do not optimize for raw tok/s in isolation. A configuration that is faster but misses hidden tests or reviewer defects is not a champion.

Do not mix cold-start, first-capture, and steady-state numbers. Report them separately.

Do not make v0.x depend on one inference engine. Hipfire is the first backend, but the request/measurement contract must also fit vLLM/llama.cpp later.

## 1.3 Primary outputs

| Output | Meaning |
| --- | --- |
| request.jsonl | One row per model call: timing, tokens, backend, cache/speculation telemetry, output hash, quality annotations. |
| story.json | Aggregated builder + reviewer result and critical-path wall time. |
| summary.md | Human-readable comparison of configurations, cold/warm behavior, quality gates, and regressions. |
| artifacts/ | Patches, stdout/stderr, test results, reviewer findings, tokenized prompt manifests, and hashes needed to reproduce the run. |

# 2. Canonical benchmark content

## 2.1 Fixture A — bounded Zig builder task

Use a synthetic, self-contained Zig repository derived from the shape of the E7-S2 playback seam—not a copy of the production repository. The task should be small enough to execute quickly but rich enough to expose real systems mistakes.

| Area | Canonical contract |
| --- | --- |
| FrameRange | Half-open [start,end); start < end; end <= sample frames; full(frames); invalid ranges refuse. |
| Tone | Cold/setup state only; gain + inherit/bypass/coefficient filter state; default preserves prior behavior. |
| Hot layout | Exactly 72 bytes with unchanged field offsets; adding the new seam must not grow or reshuffle Hot. |
| Cursor | Forward never reads end; reverse never reads below start; legality checked before state mutation. |
| DSP order | reader × envelope × voice gain → optional one-pole filter → declick; coefficient prepared outside frame loop. |
| Robustness | Non-finite/invalid coefficient and range behavior is pinned; no mutable document/bank pointer retained by a voice. |
| Scope | No UI, presets, unrelated renderer schema, later-story modulation, or product expansion. |

Hidden test seed set:

full-range byte compatibility and exact Hot size/layout

one-frame range, forward end exclusion, reverse start exclusion

refused-advance non-mutation

default Tone compatibility and explicit bypass/coefficient behavior

non-finite/invalid inputs

structural check that coefficient preparation is outside the frame loop

scope check: only owned files may change

anti-vacuity controls: hidden tests must fail against selected planted mutants.

## 2.2 Fixture B — reviewer gold patch

Create a known-bad candidate patch for the same repository. Plant defects that map naturally to the reviewer lenses and record a gold finding set with severity, location, counterexample, and minimal repair.

| Planted defect | Primary lens |
| --- | --- |
| Range end treated as inclusive | Correctness |
| Cursor mutates before legality check | Correctness / adversarial |
| Tone stored in Hot, breaking 72-byte contract | Consistency / system design |
| Filter coefficient prepared inside per-frame loop | Performance |
| Reverse path can step below start | Adversarial |
| NaN/∞ coefficient accepted permissively | Completeness / correctness |
| Default path changes prior Player bytes | Consistency |
| A required test is vacuous / can pass under a broken body | Adversarial / completeness |
| Patch edits an explicitly out-of-scope file | Scope / system design |

Gold reviewer scoring:

Finding recall: weighted by severity; exact duplicate phrasing is not required.

Precision: penalize invented failures not supported by the fixture.

Localization: exact file/region where applicable.

Counterexample quality: concrete failing state or execution path rather than generic concern.

Repair quality: minimal fix that respects scope and invariants.

Reviewer result is scored independently by lens and collectively across the fan-out.

## 2.3 Context-size variants

Generate 4K, 8K, 16K, and 32K-token variants from realistic repository material, not filler. The underlying task and required output remain identical; only the amount of plausible source/docs context changes.

Prefer actual synthetic source modules, tests, AGENTS-like doctrine, relevant design notes, and plausible neighboring code.

Keep a fixed subset load-bearing; additional context may be relevant, weakly relevant, or intentionally distracting but must remain domain-realistic.

Record exact tokenizer counts and SHA-256 for every serialized context block. Never label a fixture “8K” from character count alone.

# 3. Prompt and prefix-cache architecture

Design rule Stable information must appear before volatile information, and later turns must append rather than rewrite earlier bytes whenever semantics allow. Prefix layout is part of the benchmark input, not an incidental prompting choice.

## 3.1 Builder wrapper

SYSTEM / GLOBAL AGENT CONTRACT            # stable across all builder turns
REPOSITORY DOCTRINE / AGENTS-LIKE RULES   # stable
RELEVANT SKILL / TOOL CONTRACTS            # stable
STORY + SCOPE + INVARIANTS + DoD           # stable for this builder session
INITIAL SOURCE / DOC CONTEXT                # stable for this builder session
--------------------------------------------------------------------------
TURN 0 CURRENT OBJECTIVE                    # volatile tail begins here
assistant response
TOOL_RESULT / TEST_RESULT 1                 # append only
assistant response
TOOL_RESULT / TEST_RESULT 2                 # append only
...

No timestamps, random run IDs, hostnames, or volatile status strings before the reusable prefix.

Serialize files in a deterministic path order. Normalize line endings to LF. Preserve file bytes once a fixture is frozen.

Never re-summarize the stable Story or earlier tool output on every turn merely for convenience; append new evidence.

If context compaction is tested later, treat it as an explicit benchmark variant because it intentionally changes the prefix.

## 3.2 Reviewer fan-out wrapper

SYSTEM / GLOBAL REVIEW CONTRACT
GOVERNING STORY + INVARIANTS
CANDIDATE DIFF
RELEVANT SOURCE CONTEXT
TEST / VALIDATION EVIDENCE
--------------------------------------------------------------------------
FINAL USER MESSAGE: reviewer lens + required output schema
  - correctness
  - completeness
  - performance
  - adversarial
  - consistency
  - clarity/style (optional in core score)
  - system design

Place the lens at the tail. If the lens-specific instruction is the first message, otherwise-identical reviewers diverge at token 1 and lose the shared prefix. The benchmark should include both current-layout and cache-friendly-layout variants so the gain is measurable rather than assumed.

## 3.3 Canonical request wrapping

| Requirement | Contract |
| --- | --- |
| Protocol | OpenAI-compatible streaming chat completions as the portable baseline. |
| Thinking | Explicitly configured and recorded. Never compare runs with different reasoning budgets without labeling them different variants. |
| Temperature | 0 for deterministic correctness/replay lanes; later add a sampled robustness lane only if needed. |
| Max tokens | Fixture-defined. Builder and reviewer limits may differ; must be identical across compared engine configs. |
| Tool schemas | Stable/sorted and included only when the lane actually uses them. |
| Streaming parser | Measure first reasoning token, first visible token, completion, final usage, and transport errors separately. |
| Endpoint | Configurable URL + model alias; benchmark runner must not depend on Hipfire-specific HTTP behavior. |

# 4. Harness architecture and data model

## 4.1 Repository layout

agentbench/
  cmd/agentbench/                 # runner CLI
  internal/
    client/                       # OpenAI-compatible streaming client
    prompt/                       # deterministic wrapper + hashing
    metrics/                      # timers, token/cache/spec telemetry
    executor/                     # patch apply, hidden tests, scope checks
    scoring/                      # builder + reviewer + story scoring
    report/                       # JSONL/CSV/Markdown summaries
  fixtures/
    zig-playback-v1/
      repo/                       # resettable synthetic repo
      public/                     # story, visible tests, docs
      hidden/                     # hidden tests + mutation controls
      reviewers/                  # flawed patch + gold findings
      contexts/                   # 4K/8K/16K/32K manifests
      trajectories/               # deterministic tool/test replay turns
  configs/
    engines/                      # AR, DFlash, future vLLM/llama.cpp
    layouts/                      # current vs prefix-friendly prompt layouts
  runs/<timestamp-or-run-id>/     # volatile data only; never embedded into prompt

Implementation language recommendation: Go for the runner/core timing path (static binary, precise streaming timestamps, easy concurrency); small Python scripts are acceptable for fixture generation and offline reporting. Language is not load-bearing, but keep the runtime dependency surface small.

## 4.2 Per-request record

{
  fixture_id, lane, context_variant, turn_index, reviewer_lens,
  engine, engine_commit, model, model_hash, target_quant, kv_mode,
  speculation_mode, draft_hash, prompt_layout,
  prompt_sha256, prompt_tokens, completion_tokens, reasoning_tokens,
  request_started_at, http_connected_ms,
  reasoning_ttft_ms, visible_ttft_ms, wall_ms,
  prefill_tok_s?, decode_tok_s?,
  prefix_cache_hit_tokens?, prefix_cache_miss_tokens?,
  dflash_tau?, dflash_accept_rate?, dflash_block?,
  output_sha256, transport_status, error,
  quality: {...}
}

Missing telemetry rule Engine-specific fields are nullable, never fabricated. If Hipfire exposes τ but another engine does not, retain the common request record and leave τ null. A benchmark result must distinguish “not exposed” from zero.

## 4.3 Run identity and reproducibility

Record benchmark git SHA, fixture version, engine commit, model/draft hashes, tokenizer identity, GPU model/driver/ROCm, host kernel, and all non-default engine knobs.

Every prompt block and hidden fixture gets a content hash. Freeze a benchmark release by hashes, not by filenames alone.

Cold runs start from a fresh server/model state. Warm runs use a resident server and explicitly record the warm-up/capture procedure.

Store stdout/stderr and server logs next to the request record for failed runs; do not discard failed measurements.

# 5. Scoring model

## 5.1 Builder quality gates

| Gate | Pass condition |
| --- | --- |
| Patch applicability | Generated patch applies cleanly to the frozen fixture HEAD. |
| Build | Canonical build command succeeds. |
| Visible tests | All visible tests pass. |
| Hidden tests | All required hidden invariant tests pass. |
| Scope | No out-of-scope files or forbidden surfaces changed. |
| Anti-vacuity | Hidden test suite demonstrably catches its planted mutant/control set. |
| Return contract | Required summary fields are present; benchmark score does not depend on prose style. |

Primary builder score: wall-clock time to a quality-gated passing patch. Failed runs retain timing but are not eligible to become the champion configuration.

## 5.2 Reviewer scoring

| Metric | Definition |
| --- | --- |
| Weighted recall | Gold findings found, weighted by severity. |
| Precision | Supported findings / total findings after semantic deduplication. |
| Localization | Correct file/region when the gold finding is localizable. |
| Counterexample | Concrete breakage mechanism rather than generic warning. |
| Minimal repair | Repair suggestion does not widen scope unnecessarily. |
| Latency | Per-review wall time and reviewer-fanout critical path. |

Do not set arbitrary v1 thresholds in v0.3. First establish baseline distributions across AR/DFlash and context sizes; then freeze thresholds before using the benchmark for champion selection.

## 5.3 Story score

story_wall_seconds =
    builder_chain_critical_path
  + reviewer_fanout_critical_path
  + required_repair_turns

champion = fastest configuration that satisfies frozen builder + reviewer quality gates

Report cold-first-Story and warm-steady-Story separately.

Report builder-only, reviewer-only, and full-Story scores so regressions are attributable.

For two-GPU experiments, use critical-path wall time, not sum of reviewer durations.

# 6. Vertical-slice roadmap

Execution discipline Every slice must produce a runnable benchmark artifact and a recorded acceptance result. Do not begin broad engine tuning until v0.5 is green; otherwise the swarm will optimize a synthetic microbenchmark instead of the workload.

## v0.1 — Single-call runner + cold builder fixture

Goal — Prove the end-to-end benchmark skeleton with one deterministic builder request.

Deliverables

OpenAI-compatible streaming client and request JSONL writer

zig-playback-v1 repo + Story + visible/hidden tests

deterministic prompt serializer + SHA/token manifest

AR and DFlash engine configs

patch extraction/apply + build/test/scope scoring

summary comparing correctness + wall time

Acceptance gate

One command runs AR and DFlash against the same frozen task

Both produce complete request records and artifacts

Hidden controls fail on planted mutants

No benchmark code is Hipfire-specific except optional telemetry adapters

## v0.2 — Multi-turn builder replay + prefix layout

Goal — Measure append-only context growth and establish cold vs warm/prefix behavior.

Deliverables

4-turn deterministic builder trajectory

synthetic TOOL_RESULT / TEST_RESULT replay messages

current-layout and cache-friendly-layout wrappers

per-turn TTFT/wall/token/cache fields

resident-server warm protocol

Acceptance gate

Turn N prompt is byte-identical to Turn N-1 prefix plus appended data

Repeated run produces identical prompt hashes

Report cold T0 and warm T1–T3 separately

Prefix-friendly layout can be A/B tested without changing task semantics

## v0.3 — Reviewer fan-out

Goal — Measure reviewer quality and the value of a shared prefix across independent lenses.

Deliverables

flawed gold patch with severity-tagged findings

correctness/completeness/performance/adversarial/consistency/system-design lenses

lens-at-front vs lens-at-tail layouts

review parser + semantic finding normalization

weighted recall/precision/localization scoring

Acceptance gate

Gold set is independently validated by at least one human/primary pass

All reviewers receive byte-identical shared material in cache-friendly mode

Results expose both per-review latency and fan-out critical path

## v0.4 — Live builder execution

Goal — Replace replayed test feedback with a real bounded edit/test loop.

Deliverables

isolated worktree or resettable temp repo

minimal tool protocol: read, write/patch, run tests

tool-call transcript capture

hard turn/tool/time limits

deterministic hidden test execution after model stop

Acceptance gate

A model can fail a test, receive the exact failure, repair, and pass in later turn

Repository resets perfectly between runs

Tool failures/timeouts are explicit benchmark failures, never silently retried into green

## v0.5 — Context-length matrix + benchmark freeze

Goal — Turn the fixture into the first stable optimization target.

Deliverables

4K/8K/16K/32K context packs

token-count verifier with target tokenizer

3–5 repetitions per cold/warm cell

AR/DFlash baseline matrix

benchmark version manifest + fixture hashes

Acceptance gate

Same task/output contract at every context size

Cold and warm results separated

v0.5 release can be reproduced from hashes

Quality thresholds frozen from observed baseline distributions

## v0.6 — Dual-GPU reviewer concurrency

Goal — Measure system-level speedup from two independent resident replicas.

Deliverables

endpoint pool / GPU affinity config

one full target+DFlash replica per R9700

parallel reviewer scheduler

single-GPU serial control and two-GPU fan-out variant

GPU utilization + critical-path reporting

Acceptance gate

No shared mutable fixture state across reviewers

Quality scores match the serial control within frozen tolerance

Report speedup on reviewer phase and full Story critical path

## v0.7 — Engine optimization sweep

Goal — Tune only after the workload is representative and frozen.

Deliverables

draft F16/MQ6/MQ4 sweep

Q8 vs FWHT3 KV

DFlash adaptive-B / n-gram defense / verify-PM4 where supported

prefix-cache configuration

resident/idle settings

later vLLM/llama.cpp backends under same benchmark

Acceptance gate

One-factor-at-a-time attribution runs plus final combined champion

Every candidate runs the frozen quality gates

Optimization report explains gains by TTFT/cache/τ/decode—not only headline wall time

## v0.8 — Full StoryRun

Goal — Compose builder chain, reviewer fan-out, and repair loop into the north-star benchmark.

Deliverables

builder completes candidate patch

reviewers fan out on the frozen diff

deterministic review aggregation/selected findings

one bounded repair turn if required

story.json critical-path aggregation

Acceptance gate

Story result is reproducible and quality-gated

Cold and warm Story scores both reported

Champion configuration selected by Story wall time, not microbench tok/s

## v1.0 — Stable AgentBench-01

Goal — Freeze the benchmark as a durable regression suite for the inference rig.

Deliverables

versioned fixture package

documented hardware/run protocol

stable schemas

historical baseline table

CI/local regression command

extensible backend adapter interface

Acceptance gate

A new engine/config can be compared without changing fixture bytes

Results are machine-readable and human-auditable

Breaking fixture changes require a benchmark version bump

# 7. Experiment matrix after v0.5

| Axis | Baseline | Candidates / notes |
| --- | --- | --- |
| Speculation | AR | DFlash2; later other mechanisms only as separate variants |
| Draft precision | F16 | MQ6, MQ4; compare speed, VRAM, τ, quality |
| KV | Q8 | FWHT3 and other supported modes; track acceptance as well as speed |
| Prefix reuse | off/cold | served prefix cache; current vs cache-friendly prompt layout |
| Verify path | default | verify graph / PM4 only where supported; distinguish capture cost from steady state |
| Context | 4K | 8K, 16K, 32K same-task packs |
| Concurrency | 1 replica | 2 independent R9700 replicas for reviewer fan-out |
| Backend | Hipfire | vLLM, llama.cpp when Qwen3.8/DFlash-compatible paths are ready |

Required reporting for every sweep:

Quality gate result first.

Story/build/review wall time next.

Then TTFT, visible TTFT, prompt/completion/reasoning tokens, prefill/decode rates, prefix hit/miss, DFlash τ/acceptance, VRAM, and cold/warm classification.

Use medians for stable cells and show dispersion. Keep first-capture/cold rows visible rather than silently discarding them.

Never compare results across different engine commits, model hashes, prompt hashes, or reasoning budgets without calling out the difference.

## 7.1 Current hypotheses to test, not assume

DFlash2 should help code-heavy builder generations substantially but may lose on prose/retrieval-heavy turns; routing policy may eventually be workload-aware.

Prefix caching may dominate repeated builder turns and reviewer fan-out because their shared prefixes are large and naturally stable.

F16 draft is unlikely to be the final efficiency point; quantized drafts may recover VRAM or speed without hurting τ, but this must be benchmarked.

Two independent GPU replicas are likely more useful for parallel reviewer fan-out than splitting one small-enough target across both cards.

Prompt layout itself may be an optimization axis: cache-friendly ordering could outperform current subagent prompt layout without changing semantic content.

# 8. Swarm handoff and ownership

Recommended integration model One primary agent owns benchmark semantics and fixture versioning. Subagents may build isolated components or perform read-only audits, but no worker should silently change fixture semantics, scoring rules, or prompt bytes while another worker is measuring them.

| Workstream | Owns | Must not own |
| --- | --- | --- |
| Runner | streaming client, timing, engine adapter, JSONL | fixture semantics or quality thresholds |
| Fixture | synthetic repo, Story, contexts, trajectories | measurement implementation |
| Executor | repo reset, patch apply, visible/hidden tests, scope checks | prompt text |
| Reviewer scorer | gold findings, normalization, recall/precision | engine tuning |
| Reporter | aggregation, tables, summary.md | changing raw measurements |
| Optimization | engine configs and sweeps after v0.5 | benchmark fixture edits |

Suggested first assignments

1.  Fixture worker: build zig-playback-v1 with public tests, hidden invariants, and a planted-mutant control set.

2.  Runner worker: implement streaming OpenAI-compatible client, deterministic prompt hashing, and request.jsonl.

3.  Executor worker: implement reset/apply/build/test/scope pipeline with exact stdout/stderr capture.

4.  Reviewer worker: define the flawed patch and gold findings; validate that each finding is real and minimally repairable.

5.  Primary: freeze schemas/prompt wrapper and integrate v0.1; do not allow parallel workers to change the same fixture bytes.

## 8.1 Definition of done for each swarm PR

States the slice and exact contract it implements.

Includes tests that would fail if its behavior were stubbed or bypassed.

Records commands and exit results.

Does not widen scope into later slices.

Ends with deterministic artifacts/hashes where bytes are part of the benchmark contract.

Calls out unmeasured criteria rather than reporting them green.

Primary reviews any change to fixture content, scoring semantics, or prompt serialization before merge.

## 8.2 Stop conditions

If v0.1 cannot distinguish a planted broken patch from a correct patch, stop and repair the fixture before adding more lanes.

If v0.2 prefix measurements are not byte-reproducible, stop and repair serialization before interpreting cache behavior.

If reviewer scoring cannot map paraphrased findings robustly, keep raw reviewer outputs and improve normalization before setting thresholds.

If an engine lacks telemetry, continue with common wall/quality metrics; do not fork benchmark semantics to match the engine.

If optimization requires changing the fixture to show a win, it is not an optimization result; bump the benchmark version or reject the change.

# 9. Canonical run protocol

1.  Verify benchmark SHA, fixture manifest hashes, engine commit, model/draft hashes, tokenizer, and GPU/ROCm state.

2.  Start the requested cold or resident server condition. Never infer “warm” from elapsed time alone.

3.  Run fixture serialization and verify its prompt SHA/token count before sending.

4.  Execute the lane. Capture streaming timestamps and final usage; retain transport/server logs.

5.  Apply/execute quality gates after generation. Store patches, tests, and reviewer findings as artifacts.

6.  Repeat according to the matrix (recommended: 3–5 steady-state repetitions; at least one explicitly cold repetition).

7.  Aggregate only comparable rows. Report median and dispersion; preserve cold/capture outliers as their own class.

8.  Select a champion only after all frozen quality gates pass.

## 9.1 Minimal summary table

| Config | Builder pass | Reviewer score | Cold Story s | Warm Story s | Notes |
| --- | --- | --- | --- | --- | --- |
| AR / Q8 | — | — | — | — | reference |
| DFlash2 F16 / Q8 | — | — | — | — | first speculation candidate |
| DFlash2 best draft / FWHT3 | — | — | — | — | later optimization |
| Champion | PASS | PASS | — | — | fastest quality-gated configuration |

## 9.2 Metrics that must remain visible

First reasoning token, first visible token, and total wall time.

Prompt, completion, and reasoning token counts.

Prefill/decode throughput when trustworthy and exposed.

Prefix-cache hit/miss token counts or equivalent telemetry when exposed.

DFlash τ, acceptance rate, active block/window, and draft identity when exposed.

Cold load/capture time versus steady-state execution.

Builder hidden-test/scope result; reviewer recall/precision; full Story critical path.

VRAM and replica count so a faster result does not hide a materially different resource footprint.

# 10. Source-derived design constraints

The benchmark fixture and workflow above were shaped from the supplied E7 proposal and E6 story examples plus the current builder/reviewer dispatch style. The following constraints should be treated as intentional workload characteristics rather than decorative prompt content:

One committed Story/worktree owns source while independent audits may run concurrently.

Stories pin exact interfaces, invariants, acceptance criteria, mutation targets, and explicit unmeasured criteria before implementation.

Review is adversarial: reviewers should find counterexamples and contradictions, not merely restate “green” prose.

Mutation/anti-vacuity evidence matters because apparently comprehensive tests can still be vacuous.

The S2 playback seam is especially suitable as a benchmark seed because it combines bounded scope, byte-layout compatibility, state-machine correctness, real-time performance constraints, and structural test requirements.

First milestone for the swarm Deliver v0.1 only. A successful v0.1 run should make it possible to answer: “On the same bounded coding task and objective hidden tests, how much faster is this inference configuration, and did it still produce a valid patch?” Everything else builds from that contract.